Quarterly Report – Public Page

Date of Report: 7th Quarterly Report-June 30, 2024

Contract Number:  693JK32210003POTA

Prepared for: DOT/PHMSA

Project Title: Determining the Required Modifications to Safely Repurpose Existing Pipelines to Transport Pure Hydrogen and Hydrogen-Blends

Prepared by:  Engineering Mechanics Corporation of Columbus

Contact Information:  Gery Wilkowski, (gwilkows@emc-sq.com)

For quarterly period ending:  June 30, 2024

DOT/PHMSA TTI:  Louis G. Cardenas

# 1: Items Completed During this Quarterly Period:

The following items were delivered in this quarterly period.  We have caught up on all items that were not completed last quarter.  The literature review was completed this quarter.  The total to be billed for this quarter is $113,500.

| Item # | Task # | Activity/Deliverable | Title | Federal Cost | Cost Share |
| --- | --- | --- | --- | --- | --- |
| 23 | 6 | Task 6 – Review regulatory requirements for safety implications of pipeline conversion | Regulatory requirements for conversion reviewed | $15,000 | $0 |
| 25 | 3 | Task 3 – Evaluate metallic and non-metallic components for retrofit or replacement | Components retrofit or replacement evaluated | $20,000 | $0 |
| 26 | 4 | Task 4 – Develop assessment and repair procedure for identified anomalies | Assessment procedure development | $29,000 | $0 |
| 27 | 5 | Task 5 – Assess critical flaw sizes and respective detection thresholds | Critical flaw sizes and thresholds assessed | $25,000 | $20,000 |
| 28 | 6 | Task 6 – Review regulatory requirements for safety implications of pipeline conversion | Regulatory requirements for conversion reviewed | $15,000 | $0 |
| 29 | 7 | Task 7 - Determine and describe necessary operator actions | Necessary operator actions determined | $7,000 | $0 |
| 30 | 8 | 6th Quarterly Status Report | Submit 6th quarterly report | $2,500 | $0 |

# 2: Items Not Completed During this Quarterly Period:

We have caught up on all tasks.

# 3: Project Financial Tracking During this Quarterly Period:

The financial tracking bar graph was put on a cumulative rather than a quarterly basis.  This shows that we are on track.

# 4:  Project Technical Status

Work continued during the last quarter, as summarized below.

## Task 1 – Literature Review

Completed.

## Task 2 – Identify Potential Limitations in Components and Pipeline Conditions

Complete.

Although Task 2 is technically completed with the submission of the elicitation survey to identify “Potential Limitations in Components and Pipeline Conditions” this area is where additional information will be developed for years to come.  Therefore, Emc2 will provide updates in these quarterly reports as appropriate when new information is obtained, even though it is beyond the scope of the project.

One aspect discussed later is mechanical damage, particularly a dent-and-gouge defect.  This is a highly complex type of flaw to evaluate, traditionally with lots of empiricism.  The past work we are aware of had flaws in air, but there is high plasticity, residual stresses, some thin-surface hardness transformation, and microcracking with coating loss.  Hydrogen damage from internal gas transportation or even external hydrogen generation from moist soil and CP seems very likely.  See later discussions.

Hardspots are not new to this project's reporting, but we are doing some first-of-kind measurements of the residual stresses and flatness on actual hard spots obtained in vintage linepipe removed from service and made available. There will be more discussion later.

## Task 3 – Evaluate Non-Metallic Components for Retrofit or Replacement

Completed.  There is nothing additional to comment on at this time.

## Task 4 – Develop Assessment and Repair Procedures for Identified Anomalies

As part of the repair assessment procedure, we have been working on the general methodology to better assess the critical flaw size evaluations.  For example, we previously showed the hydrogen concentration at the root of a fillet weld in a Type B repair sleeve.  The hydrogen concentration is higher due to the weld residual stresses and the geometry.  Simple hydrogen C(T) specimen autoclave test data is just a reference toughness for a particular hydrogen partial pressure in the autoclave with the C(T) specimen constraint condition.  What is needed is an adjustment from the service Type B repair sleeve hydrogen concentration near the crack-tip region and a reference to autoclave testing to get the appropriate toughness for similar crack-tip hydrogen concentration and constraint conditions.  As shown below, there is a considerable discrepancy from the autoclave testing to get to unusual service conditions.  Some education is needed to get the hydrogen autoclave test engineers to understand why they need to test specimens with standard ASTM geometries so that the data they develop can be useful in doing service flaw evaluations.

DOPT/PHMSA also received an RFP request for more detailed repair evaluations for hydrogen testing, where the fundamental work and scoping calculations developed in this task will be quite useful.

## Task 5 – Assess Critical Flaw Sizes and Respective Detection Thresholds

During the last quarter, Prof. Gao of the University of Akron completed the additional efforts in Task 5.1. Some of his results, along with results from Subtask 5.2, were summarized in an IPC 2024 paper (sent separately to Louis Cardenas, the project's TTI). The review comments were very complimentary. Below, the focused continuing efforts underway are described.

## Subtask 5.1 – Hydrogen Diffusion in Steels under the Influence of Stress and Plastic Deformation and the Resulting Effects on Damage Progression and Fracture Toughness – Development of Fundamental FE Evaluation Methods

During the last quarter, we have been working with Prof. X Gao of the University of Akron to conduct three additional hydrogen concentration sensitivity studies.  These cases are the following.

- Local hydrogen concentration at crack tip versus Ji from autoclave testing.  This is being done since the residual stresses and plastic strains in the material in autoclave testing may not replicate significant pragmatic pipeline integrity concerns, i.e., crack in a Type B repair sleeve fillet weld, cracks in hard spots, cracks in hard ERW, flaws in hot taps welds (new hot taps for hydrogen injection or older hot taps), etc.

- SENT testing with different a/t.  This is being done since the toughness of a surface-cracked pipe decreases with increasing a/t (or a/W in a SEN(T) specimen).  The near crack-tip hydrogen concentration may change significantly with the a/W, which implies that the toughness changes relative to the different hydrogen concentrations.

- Axial surface crack in an ERW seam weld evaluation.  Most burst pressure analyses assume the material in the ligament of the surface crack is the same as the base metal, while results for the last quarterly report showed that using the weld metal strength in the ligament (the actual case) reduces the crack driving force.  If the applied J is smaller from less plasticity, then there may not be as much hydrogen concentration in the weld metal as in the base metal case.

Of these three cases, Case 3 information was readily available and was completed.  It is discussed briefly below.  The other Cases are also described afterward.

Hydrogen Concentration in an ERW Axial Surface-Cracked Seam Weld

The hydrogen concentration differences for an external axial surface crack in an ERW seam weld of moderate hardness were evaluated by FE analyses.  In the last quarterly report, it was shown that the hardness of the weld in the FE analyses causes the crack-driving force to decrease compared to assuming the ligament of the surface crack has the same strength as the base metal.  One of the significantly different crack-size cases is shown in Figure 1, where the seam weld crack was 40 percent of the thickness and for a long crack case (t/c=0.01, t=thickness, c=half axial crack length).  In this case, at a pressure of 72% SMYS, the J-applied was about 50 in-lb/in2 for the weld metal FE model and about 250 in-lb/in2 for the all-base-metal case.  Another way of looking at the same results is if the weld toughness was 50 in-lb/in2, then the weld FE case gives a failure pressure of ~1,200 psig, while the all-base-metal strength FE case gives a failure pressure of 600 psig.  So, the typical burst pressure models that most operators use should be quite conservative unless the models are used to calculate the toughness from a service failure or pipe burst test where they would overpredict the material toughness from service failures or full-scale pipe burst test data.

Figure 1	Results of FE analyses of an axial surface crack (a/t=0.4 and longer crack length case of t/c=0.01) in an ERW seam weld with either:  a) including the weld metal strength in the whole weldment that has the crack in it, base metal strength was in the rest of the pipe, or b) assuming the entire pipe has the base metal strength (as in all burst pressure models)

Using these same FE cases, the hydrogen concentration was calculated at a pressure corresponding to 72% SMYS.  For the weld strength case, there would be less plasticity but higher elastic hydrostatic stresses, resulting in quite different hydrogen concentrations near the crack tip.  The hydrogen transport and concentration are a function of plastic strain and the hydrostatic stresses.  So, there is a trade-off for the hydrogen in the ERW seam weld when including the higher weld metal strength, and that is probably different than assuming the base metal strength in the ligament that gives much higher plastic strains but lower hydrostatic stresses.

As given in several of the prior quarterly reports, the hydrogen resides either at normal interstitial lattice sites (NILS) or trapping sites generated by plastic straining, where

CTotal  &= CL+CT=θLNL+θTNT#

and,

CTotal: 	total hydrogen concentration per unit volume,

CL: 	hydrogen concentration in NILS,

CT: 	hydrogen concentration per unit volume in trapping sites,

NL: 	# of solvent lattice atoms per unit lattice volume,

NT: 	trap density, NT (εp),

θL: 	occupancy of the NILS, and

θT: 	occupancy of the trapping sites.

The diffusion process occurs through transposition between interstitial sites within the lattice.  Elastic lattice expansion due to hydrostatic stress increases the solubility for atomic hydrogen, whereas inhomogeneities due to dislocations act as traps.  The governing equation for transient hydrogen diffusion is

CL+CT1-θTCL∂CL∂t-∇DL∇CL+∇DLCLVHRΘ∇σh+θTdNTdεp∂εp∂t=0

DL: 	hydrogen diffusion coefficient through NILS,

VH: 	partial molar volume of hydrogen, and

σh: 	hydrostatic stress.

In the presence of atomic hydrogen, the hydrogen-induced lattice deformation must be included, which is purely dilatational.  Therefore, the total deformation rate should consist of an elastic part, a plastic part, and a part due to lattice straining by the solute hydrogen per the equation below.

Dij=Dije##+ Dijp+ Dijh

The equivalent plastic strain is calculated as

&εp=23DijpDijpdt#

For this problem, the base material was an X46 steel (higher actual yield strength) with Young’s modulus of 206.84 GPa (30,000,000 psi) and Poisson’s ratio of 0.3.  The weld material had an HBN of 350, giving an engineering ultimate strength of 130 ksi or 896 MPa (comparable to the HARDSPOT130 stress-strain curve in the below figure), and was modeled with the same Young’s modulus and Poisson’s ratio.  The tensile curves for stress versus plastic strain are given in the figure below.

Figure 2	Stress-strain curve of the base metal and the ERW weld metal region

The other material properties for the hydrogen transport analysis were taken from Taha and Sofronis (2001).

Table 1	Material properties for hydrogen transport analysis

The equation below gives the trap density for iron and steel as a function of local effective plastic strain.

logNT=23.26-2.33exp⁡(-5.5εp)

The diffusion coefficient and initial hydrogen concentration used in most literature are DL = 0.0127 mm2/s and 2.084x1012 atoms/mm3, respectively, and these values were used in this analysis.

The initial boundary conditions were as follows.  A 16-inch outside diameter, 0.267-inch wall thickness steel X46 pipe was used and had a 40% deep, 26.67-inch long canoe-shaped external axial crack.  Other inputs were:

Initial hydrogen concentration: 0,

Hydrogen concentration at ID: CL = 2.084x1012 atoms/mm3,

Hydrogen concentration at OD: CL = 0,

Diffusion coefficient: DL = 0.0127 mm2/s,

Steady internal pressure: P = 1,152 psi (72% SMYS), and

Pressure thrust (end-cap loading) was included.

The two cases that were analyzed were:

- The pipe contains base material only in the FE model, and

- The pipe contains a higher-strength weld region, and the crack is in the weld material.  (No residual stresses are included in the ERW weld metal.)

The results for the base metal only in the FE analyses are shown in Figure 3.

- εp 						(b) CT

- 3sh						(d) CL

(e) CTotal

Figure 3	FE analyses of the hydrogen concentration near the crack in the all-base-metal FE case

For the FE model with the weld metal strength in the weldment region, similar FE results are given in Figure 4.

- εp 						(b) CT

(c) 3sh						(d) CL

(e) CTotal

Figure 4	FE analyses of the hydrogen concentration near the crack in the weld metal strength in the weldment FE case

The scales are the same for each corresponding graph in the two figures.  It can be seen that in the weld metal strength FE case, the total hydrogen concentration near the crack (CTotal) is about an order of magnitude smaller than the peak value.  This is due to the more minor hydrogen contribution (CT) from the plastic strain in the weld metal strength case, even in the presence of higher hydrostatic stress from the higher strength, which gives a more considerable CL contribution.  The result is as expected, although the effect of the plastic strain on the hydrogen concentration (CT) is now seen to be overwhelming the hydrostatic stress contribution (CL) of the hydrogen concentration.

The pragmatic step beyond this is knowing the JIc of the weld metal versus base metal as a function of the local hydrogen concentration. Unfortunately, that data does not exist at this time, but it is suggested as part of future work in the companion DOT/PHMSA project 693JK32210013POTA at Emc2, which recommends a 5-year future testing and evaluation plan.

General Commentary on the FE Hydrogen Concentration Analyses and Fracture Mechanics Constraint Interactions

From the above cases and many more service applications not presented here, the relative hydrogen at the crack/flaw region to that applied on the ID surface is a general indication of the ranking of the importance of hydrogen to that type of integrity challenge.  What is not known now is how to relate the local crack-tip region hydrogen concentration to toughness degradation.  That is the next challenge to undertake.  The local crack-tip hydrogen concentration can differ from values in an autoclave for fracture specimen test data for the same surface hydrogen applied.

To determine this relationship of JIc-H versus local hydrogen concentration, a good starting point would be to take autoclave hydrogen testing data on, ideally, vintage line-pipe steel where tests were done with different partial pressures using C(T) specimens.  When looking at autoclave testing data from several sources, we found that the standard C(T) size was not used and might vary from material to material.  The standard size C(T) specimen was used in an inert environment to correlate to the toughness of a surface crack in a pipe [1].  Figure 5 shows how the standard C(T) specimen relates to the toughness of SEN(T) specimens that agree with surface-cracked pipe tests in an inert environment.  C(T) specimens are “high-constraint specimens” (in fracture mechanics terminology), giving a lower toughness than a tension specimen, which is more typical of a surface crack in a pipe.  For single-edge-notched tension, SEN(T), specimens with good similitude to a surface crack in a pipe, the initiation toughness increases as the depth/thickness of the crack decreases.

This empirical relationship only holds for the preferred C(T) specimen per ASTM E1820.  Additionally, the thickness of the C(T) specimen is equal to the width of the SEN(T) specimen.  The SEN(T) specimen with a crack oriented in the same direction as a surface crack and has a thickness equal to the pipe thickness.  This relationship works well for all materials on the upper-shelf toughness temperature region.  Due to the constraint similitude with a surface crack, the SEN(T) specimen also determines the brittle-to-ductile transition temperature of the surface-cracked pipe, whereas a C(T) test will give a much warmer brittle-to-ductile transition temperature [2].

Ideally, autoclave hydrogen testing would be done with fixed-grip SEN(T) specimens for more direct similitude with surface-cracked pipe, but C(T) specimen testing is much easier.  In looking at the autoclave hydrogen test data from many sources, the W/B values of the C(T) specimens were greater than 2 and, in cases up to a ratio of 7, meaning the thickness was ~28 percent of the standard ASTM specimen.  Other cases are variable from pipe material to pipe material depending on the original thickness of the pipe.  Some are closer to W/B=2 on occasion, so no single correction could be used.  For example, the change in the initiation toughness with this factor of 28% of a standard specimen thickness is estimated from Figure 6 to give a toughness value of 2.5 times higher than the standard C(T) specimen in an inert environment.  The complication with the hydrogen is that a higher toughness value comes from the higher amount of plastic strain.  As illustrated in Figure 7, the higher plastic strain will draw more hydrogen to the crack tip (the CT contribution increases), which should decrease the toughness further (relative to an inert environment) than from standard C(T) testing.

Compounding some of the autoclave testing, some C(T) tests are first used for fatigue crack growth rate testing.  From looking at fracture surfaces in published papers, the a/W of the C(T) test could be about 0.7.  C(T) specimen [like SEN(T) and SEN(B) specimen] Ji values are also sensitive to different a/W values.  The a/W value of 0.7 in the C(T) test will reduce the toughness (in an inert environment).

A final aspect that needs understanding is the effect of hydrogen on surface cracks of different a/t values in pipes.  Figure 7 shows the FE results of three different SEN(T) specimens at load levels where the start of ductile tearing occurred.   The plastic strain fields are shown.  It can be clearly seen that the shallower crack (with higher toughness) had a significant plastic strain – which makes sense.  However, that larger plastic strain field should cause a higher hydrogen concentration.  If the magnitude of the change in the hydrogen concentrations is important to the fracture resistance, then one might expect the shallower crack fracture behavior to be more affected by hydrogen than the deeper cracks.  The results might be a flattening of the Ji value as a function of a/t [as shown in Figure 8].

An important conclusion from these assessments is that for the hydrogen degradation evaluation, the effects of constraint on specimen geometry and, more importantly, on surface-crack geometries in pipes have not received any attention up to now.

- Initiation toughness values		(b) J-R curves in SEN(T) specimens

Figure 5	Correlation between standard C(T) specimen Ji values and Ji values from SEN(T) specimens with different a/W values, and change in J-R curve from SEN(T) specimens with different initial a/W values

Figure 6	Correlation between Ji values from standard ASTM C(T) and SEN(B) specimen geometries with subthickness specimens – keeping a/W ~0.5

Figure 7	FE results showing the plastic strain fields at the crack tip of the SENT specimen at the load level corresponding to the crack initiation for the different a/W specimen geometries

Figure 8	Relationship between standard C(T) specimen initiation toughness (Ji) and SEN(T) specimen Ji values as a function of a/W in the SENT specimens for air testing and possible change in the SEN(T) Ji values in hydrogen.

With the above discussion, it is seen that a better-defined procedure is needed to illustrate how the autoclave hydrogen data would be used and that adjustments to it may be needed from many more critical flaw evaluation procedures.  Figure 9 is a first attempt to illustrate the steps needed to adjust autoclave test data for burst pressure evaluations, which are further discussed below.

## Analysis Procedure for Critical Flaw Sizes or Burst Pressures and Flow Chart for Hydrogen Pipelines

### Pipeline Inputs needed are the following:

- Diameter, Thickness, Grade, material type/vintage, and if there is any Charpy data?

- Next, estimate the stress-strain curve.

- Obtain the operating pressure and minimum design temperature.

- Determine if there are any unusual applied axial stresses.

### Flaw Location and Flaw Type could be one of the following:

- Flaw could be in the base metal, axial seam weld, or girth weld

- Flaw type could be manufacturing flaws in base or seam/girth welds, fatigue crack, SCC, HSC (hard spots/welds), dent, gouge and dent, wrinkle bend, etc.

### Determination of Crack-Driving Force – i.e., Pressure vs Japplied

- The crack driving force could be from appropriate FE numerical simulation or validated J-estimation procedure

### Determination of Atomic Hydrogen Concentration Near Flaws – (New crack-region hydrogen-concentration parameter to be determined, H)

- This needs to be determined from FE analyses, or FE-based correlations must be established.  The local hydrogen concentration is affected by the following;

  - Prior plastic strain (dent, gouge, wrinkle bend, welds including stop-start locations and repair welds in the seam or pipe body, hydrotest induced plasticity for existing flaw, hardspots areas, etc.), and

  - Hydrostatic stresses (elastic residual stresses in welds, dents, gouges, bends, hardspots, etc.).

### Determine Reference Toughness in Air Environment

- Starting with Charpy data for a reference toughness in air

  - Charpy data from the user database can be used as an initial reference input for an inert gas environment

    - From tests on the pipeline material for flaw location of interest,

    - If only have SA% and energy at one temperature, use the PRCI IM-1-08 procedure [1] to get CVP energy for the full-size specimen and

    - Determine fracture initiation transition temperature to see if ductile initiation occurs for a surface-cracked pipe at the minimum operating temperature using IM-1-08 procedures [1].

      - Some vintage ERW/EFW/DSA welds may initiate brittle initiation in surface-cracked pipes. Also, mechanical damage is less likely in hardspots.

  - Or use database statistics from PRCI IM-1-08 reports [1] for similar pipe manufacturer/vintage/weld type for Charpy or standard fracture toughness specimen data

  - Determine standard size C(T) specimen JIc in air environment

    - JIc = f(CVP, thickness) correlation developed during PRCI IM-1-08 [1], and

    - Standard C(T) or bend specimens have W/B=2 and a/W=0.5, per ASTM E1820.  Correction correlations from air test data in PRCI IM-1-08 [1].

- Input C(T) or bend specimen data in air

  - For non-standard specimen adjust get standard specimen reference JIc value

    - Use W/B correction from PRCI IM-1-08 [1].

    - Use a/W correction (there is an air test correction for SENT specimens, and have a little trend data for C(T) specimens with different a/W and some SEN(B) data too.  It would be nice if all specimen types had the same correlation, but it needs to be determined.

    - Adjust to full pipe thickness (can use the CVP vs JIc as a function of thickness trend curves or SENT specimen with “W” adjustment).

- Correlate standard geometry SEN(B) or C(T) JIc values to surface-cracked pipe (SEN(T) specimen) JIc values as function of a/W.

  - Use correlations developed in IM-1-08 report, where one can go from CVP to C(T) or SEN(B) JIc value to surface-cracked-pipe or SEN(T) JIc values as function of a/t (a/W); or C(T) or SEN(B) JIc values surface-cracked pipe [or SEN(T)] JIc values as function of a/t (a/W).

### Adjust Air Environment JIc for Changes from Crack-Tip Hydrogen (using the new H parameter).

- If have C(T) specimen JIcH data, adjust to standard C(T) size, then convert of SEN(T) – see above steps.

- Developed from analysis of autoclave test data, where JIc-H /JIc-air = fcn of (H ) where H  is a new local crack-tip-region hydrogen concentration parameter (under development)

  - Note, most of the autoclave tests are on non-standard C(T) specimen geometries – still need to determine if one can use the relative adjustments from non-standard C(T) to SEN(T) constraint adjusted JIc values from the air trends (maybe as a starting point, but validation needed in future testing!)

    - H  value from service integrity flaws includes effects of prior plastic strain and residual stresses on the local-crack-tip hydrogen concentration that is not in autoclave testing.

  - Using autoclave data with either pure hydrogen to get an equivalent ppm or blended gas at operating pressure to get the JIc-H vs H  relationship

- Sensitivity of JIc vs. H should vary with the material type (grade, newer or vintage, seam welds, girth welds, hard-spot hardness values)

  - Establish correlations once there is enough data

  - Although JIc-air varies with material, how does JIc-H/JIc-air v.s H  vary with different materials?  Some variable relationship may exist as a function of material parameters such as Sy, Su, BHN, etc.

- Determine if there is any temperature sensitivity on brittle-to-ductile initiation from hydrogen

  - This will be important for some vintage ERW/EFW, some vintage DSAW, and hard-spot materials where the fracture initiation transition temperatures are in the operating temperature range.

    - This hydrogen effect on the brittle initiation behavior is unknown at this time since all autoclave testing is at room temperature, uses non-standard C(T) specimens, and we have not seen much data on high-transition-temperature steels.

- Apply correction to SEN(T) constraint-adjusted JIc values, although that correction needs experimental validation, and no data yet exists.

Figure 9	Flow chart for determining burst pressure for cracks in hydrogen pipelines

Hard-Spot Critical-Crack-Size Evaluations for Burst Pressure

In the last quarterly report, some sensitivity calculations were performed first by existing simple burst pressure models and then by FE simulations.  Going further with those efforts was not worth it since some missing inputs were needed.  The missing inputs were:  How flat is the flatter region in a hardspot? What are the residual stresses in a hard spot from the creation of the hard spot in the pipe?

The flatness of the hard spot will induce through-thickness bending stresses as the pipe is pressurized.  The FE model presented in the last quarterly report assumed the entire hard spot region was perfectly flat with no internal pressure.  That resulted in through-thickness bending stresses of ~20 ksi at 72% SMYS.

To explore the flatness aspect further, we had the opportunity to have two hard spots in vintage linepipe made available and took a laser scan of those hard spot shapes.  The 3D laser scan is quite high resolution, i.e., 0.01-inch spacing (0.25 mm) over an area of ~16” by 16” for one hard spot and 14” by 14” over a second slightly smaller hard spot.  These data are still being processed since the files are large (~2.5 million datapoints).  The shape of the flatness region will be characterized relative to the pipe curvature so it could be readily put into a future FE model.

The second unknown aspect is the residual stresses in a hard spot that came from the creation of the hard spot from the overcooling event during the plate fabrication.  There is a phase transformation and thermal plastic stresses in and around the hardspot region during the creation process and subsequent changes during the eventual cooling to ambient temperature.  We have asked hundreds of people if they had any calculations or measurements of the residual stresses in a hard spot and searched the open literature with no success.

The numerical calculation for the residual stresses from the hardspot creation is similar to FE analyses of weld residual stresses.  Since there can be a high percentage of martensite and bainite in the hard spot, the constitutive law must include a phase transformation process.  For instance, austenite might have an 8% volume difference from martensite, which would plastically deform the austenite around the hardspot.  Primary creep may relax some of those residual stresses, depending on the time at temperature, which is also unknown.  The LeBlond constitutive law is made to handle the phase transformation aspects, but there are many empirical constants in that transformation model.  We could not find a material similar in composition to vintage line pipe (C ~0.030% and Mn of 0.75 to 1.25%) with the LeBlond parameters already developed.  So, the computation effort was never undertaken.

However, we did have two hardspots in vintage line pipe on which we performed strain gauging of the larger hardspot, and then made strain-gauge measurements from the initial condition through several steps of cutting the larger hard spot out, see Figure 10.  There were 9 stacked biaxial strain gauges put on the largest hard spot on the OD surface in a pattern radiating from the center of the hard spot, see Figure 11.  One stacked biaxial strain gauge was put on the ID under the center of the hard spot (corresponding to the OD strain gauge #3 location).

Figure 10  Photo of a polished and etched hardspot found in service pipe, and the hardness map

Figure 11	Photo of hardness map pasted on the pipe, with black holes showing strain gauge locations and strain gauges mounted on the hardspot

A second ring was also cut out without a hard spot.  An OD stacked biaxial strain gauge was put on that ring in line with the center of the hard spot.  The second ring was axially cut open 180 degrees from the strain gauge, and there were essentially no residual stresses at that location (less than 1 ksi).  This residual stress would be the normal plate-to-pipe fabrication stresses, which are frequently about 10 ksi [3].

From the ring with the hard spot, the residual stresses varied through the thickness from tension to compression from a value of 11 to 19.4 ksi. Since these measurements were just taken, the stress map has to be made yet, so more details will be in the next quarterly report.

Below is a simple estimate of how the residual stresses might change in different hard spots of the same size.  The residual stresses are expected to change with the BHN, and one limit is that at the base metal hardness, it goes to zero residual stress.  With only one hardspot ever having strain gauge data taken on it, the linear extrapolation gives a simple first-order estimate of the residual stresses that might suffice in other hard spots.  The size of the hard spot probably shifts this relationship.  Unfortunately, there are no other plans to instrument other hard spots to see if this relationship is nonlinear or how it might change with the size of the hard spot.

The trend should be that the higher the hardness, the lower the resistance to hydrogen stress cracking, the higher the residual and flat-spot stresses should be, and the more likely the fracture toughness decreases with increasing hardness (although there is some offsetting on the burst pressure from the higher strength in the hardspot).

Figure 12	Simple estimate of the trend of the residual stress in hard spots of similar size

In addition to the strain-gauged determined residual stresses, 3D laser scans of the hard spot were made before it was instrumented and cut out of the pipe, see Figure 13.  This is to determine how flat a hard spot might be.  (A scan was also made after the hard spot cutout to see the relaxing deformation.)  Our prior FE modeling had to assume a perfectly flat hard spot region.  That model gave an additional through-thickness bending stress of ~20 ksi when the pipe was pressurized to 72% SMYS, which is probably a maximum limit for that size hard spot.  Larger hard spots and higher hardness hard spots would probably be flatter.

These hardspot-creation residual stresses would be combined with the pressure stresses, the through-thickness bending stresses from the flat spot, and any plate-to-pipe forming residual stresses (those might be higher in other pipes).  The flatness contribution to the local residual stresses has not yet been determined.

This is perhaps the first time all the stresses in a hard spot have been determined.

Figure 13	Laser scan output images of the same hard spot region, pasted on a pipe ring and expanded view

Mechanical Damage (Dent-and-Gouge) Evaluations

One of the other types of flaws that is traditionally a high integrity challenge is a dent with a gouge in it, which is a form of mechanical damage.

Gouges in pipes are a very tough problem to solve theoretically.  Initial work was done at Battelle for the A.G.A. NG-18 project (now PRCI).  Gaz de France did much more sophisticated testing and analyses several decades later.  However, all that work was external damage and testing with air environment around the damaged region.  Some interesting FE analysis figures from the Gaz de France/PRCI work are shown in Figure 14.  These show the residual stresses (which contribute to the hydrostatic stress's contribution to hydrogen concentration) and plastic strains (which are also factors in determining hydrogen contributions).

The damaged region could be exposed to hydrogen from internal hydrogen gas transportation or external CP/soil generation since the coating was also removed during the damage process.  It is anticipated that some significant hydrogen concentration should be built up due to the large amount of plasticity and subsequent residual stresses from the gouging/denting process.  There is also some material phase transformation on the surface for a very shallow depth that can have some microcracking in it. The toughness may have a gradient from the plastic strain gradient of the gouging process. This problem is not solvable in the current effort but needs to be pointed out, especially for the 5-year plan being developed in our companion hydrogen pipeline project for DOT/PHMSA.

We anticipate that there could be some longer-term delayed crack growth than if in air (primary creep with no hydrogen crack growth in air), and that the ductile toughness is reduced, which also changes the failure pressure. EFI/PRCI may be doing some fatigue studies, where it is known that the fatigue crack growth life is reduced by the presence of hydrogen.

- View of the FE mesh through the thickness of the region to be damaged

- Hoop stress after damage at 0 pressure                (c) Hoop stress at 127.5 bar internal pressure

(d) Plastic strains along the gouge at 20% strain limit)	(e) Plastic strains along the gouge (80% strain limit)

Figure 14	FE mesh used in past dent and gouge simulations, along with some results of the hoop stresses and plastic strains.

## Task 6 – Review Regulatory Requirements for Safety Implications of Pipeline Conversion

In the U.S., pipelines are regulated by Title 42 Part §192 of the CFR, with enforcement and rulemaking responsibility by the Pipeline and Hazardous Materials Safety Administration (PHMSA).  This regulation covers NG and “other gas” but does not directly address hydrogen service.  It incorporates B31.8S by reference, but as of this writing, it does not include ASME B31.12.  However, Section §192.632 covering ECA requires defects to be evaluated using appropriate material properties in engineering analyses.  This would necessitate consideration of HE in any damage evaluation.  Useful information can be gleaned from developing the ASME standard B31.12 Part PL-3.21 covering the design and construction of new pipelines intended for hydrogen service.

In Title 42 Part §192.917, the following threats in B31.8S are incorporated by reference:

- Time-dependent threats such as internal corrosion, external corrosion, and stress corrosion cracking.

- Stable threats, such as manufacturing, welding, fabrication, or construction defects.

- Time-independent threats, such as third-party damage, mechanical damage, incorrect operational procedure, and weather-related and outside force damage, to include consideration of seismicity, geology, and soil stability of the area.

- Human errors, such as operational or maintenance mishaps or design and construction mistakes.

Due to the detrimental effect of hydrogen on the mechanical properties of steel, the potential for leak or rupture due to many of these threats may increase.  However, no industry standards or codes currently address the post-construction integrity of pipelines containing hydrogen.  Some important gaps that should be addressed to manage the safety and integrity of pipelines transporting hydrogen effectively include the following:

The loss in fracture toughness decreases tolerable flaw size of cracks or crack-like defects. Guidance on the appropriate toughness that should be used in ECA analysis is needed to ensure repair plans are effective. This would include time-dependent threats associated with SCC or fatigue crack growth, or stable threats due to original manufacturing defects.  The impact of fracture toughness on the tolerable flaw size is illustrated in Figure 15.  This example considers an axial seam OD flaw in a 22” diameter pipeline with a 0.312” wall thickness.  The operating pressure is 750 psi, or about 50% SMYS.  Also shown is the typical 90% probability of detection for UTCD (ultrasonic crack detection) tools of 1-mm depth. Note that at a toughness of around 35 ksi-√in, flaws around 0.5” in length at a depth of 0.04” (1 mm) are critical, suggesting that critical-sized flaws may not be detected with the desired 90% POD.

Another important property change caused by the presence of hydrogen includes loss in fracture strain. Damage limits associated with locally thinned areas are expected to be affected by a loss in tensile ductility.  It has been demonstrated that hydrogen will accumulate locally in regions of high stress and strain, as illustrated in Figure 16.

Figure 15	Effect of loss in fracture toughness on tolerable flaw size

Figure 16 Hydrogen Concentration in Locally Corroded Region Under Internal Pressure

The local concentration of hydrogen is shown to be increased due to the higher hydrostatic tensile stress and the increased solubility caused by the plastic strain.  Typical approaches for evaluating the acceptable size of locally thinned areas, e.g., B31.G Modified B31.G or RSTRENG, are based on an estimate of flow stress, as illustrated in  Figure 17.

Figure 17 Models Used to Assess Local Thin Areas in Pipelines

These models have been developed and calibrated using pipe burst tests and relate failure pressure to the flow stress, usually taken as the average between the yield and tensile stress.  As hydrogen does not significantly alter these properties, the predicted burst pressure would not be affected using these and other empirically derived models.  However, the potential for cracking and failure is related to the accumulation of plastic strain within the corroded region and, therefore, may influence the burst pressure.  As a result, criteria for locally corroded regions in pipelines may need to be revised to include the effects of hydrogen.  Similarly, limits on other forms of damage, such as dents, gouges, etc., associated with local strain accumulation may require a study to determine if acceptance limits should be revised.

In addition to these forms of damage, there is the potential for an additional mechanism associated with subcritical crack growth under static loading. It has been shown that the accumulation of hydrogen at the crack tip can reduce the resistance to stable growth under constant load. This possibility is recognized in ASME B31.12, which includes test methods for establishing the minimum stress intensity for crack growth in hydrogen.  This standard provides a performance-based approach (Option B), where testing in hydrogen gas can be used to qualify materials.  However, no assessment methodology is currently in place to assess this for pipelines.  In the refining sector, low alloy pressure vessels containing hydrogen are susceptible to stable crack growth and are routinely evaluated to assess the potential for cracks to propagate during start-up at ambient temperature. This analysis is predicated on a KIH limit, which is the critical stress intensity for stable crack growth in hydrogen.

As discussed previously, the potential for hydrogen stress cracking at hard spots is likely to increase. High hardness equates to high tensile strength, which tends to increase sensitivity to hydrogen embrittlement. Therefore, pipelines known to be affected by hard spots may require additional analysis to evaluate the criticality of this issue when converted to hydrogen service.

These are some of the primary issues that represent gaps in current data and analysis methodologies that need to be addressed in standards so they can be referenced by Title 42 Part §192, requiring operators to implement appropriate mitigation programs.

## Task 7 – Determine and Describe Necessary Operator Actions

Title 42 Part §192.933 discusses the actions required by operators to identify and mitigate integrity threats. With the introduction of hydrogen, reassessment of threats and modification of the integrity management plan will be required.  The primary focus will be on the following areas:

- Crack management,

- Hard spot detection,

- Corrosion control, and

- Dents and Gouges.

### Crack Management

Currently, operators address crack management by following recommended practices such as API 1176.  Emphasis is placed on detection, sizing, and use of ECA to determine appropriate actions.  As discussed in Task 6, the reduction in fracture toughness associated with hydrogen embrittlement reduces the tolerable crack size.  This will have implications for ILI tool detection and sizing.  As illustrated in the example case shown in Figure 15, at a fracture toughness in the range of 35 ksi-√in, the critical crack length at a depth of 0.04 inch (1 mm) is about 0.5 inch in length.  The probability of detection for crack tools in gas pipelines using EMAT is less than in liquid systems using UTCD, where the 90% POD is in the range of 1-mm depth.  The implication here is that additional steps may be required to validate the detection and sizing performance of cracks using EMAT.  The selection of appropriate fracture toughness to use in ECA analysis is a key step in crack management.  Currently, data on the toughness of vintage pipelines in hydrogen are being generated in autoclave testing, although, as mentioned earlier, some “constraint adjustments” and loading rate effects are needed for those values.  In the final report, recommendations will be provided on the appropriate values to use in ECA based on the latest research in this area.  Along with this will be guidance on fatigue crack growth rates and appropriate steps to reassess the potential for crack growth.  Unlike liquid pipelines, traditional gas transmission pipelines are generally subject to less severe pressure cycling, and fatigue crack growth is generally not a primary concern.  This fatigue sensitivity might be different for a green hydrogen line using electrolysis from solar cells to generate hydrogen during the day, or lines feeding gas turbines, or lines transmitting hydrogen from nuclear plant excess capacity using hydrolysis that may fluctuate with electric power demands, etc.  However, given the accelerated fatigue crack growth rate caused by hydrogen, this should be reevaluated prior to changing service to include hydrogen.

### Hard Spots

As discussed in Task 6, hard spots may become a more prominent threat in hydrogen service.  This is due to greater sensitivity to hydrogen embrittlement.  Generally, hydrogen stress cracking of hard spots becomes a concern when hydrogen charging takes place due to a combination of factors:

- High CP potential,

- Coating failure, and

- Wet or moist soil conditions.

The combination of all these environmental factors in proximity to a hard spot is usually of low probability.  In hydrogen service, however, where charging will take place continuously at every location of the pipeline, hard spots that may not have posed a threat due to good external coating may become important.  In the final report, guidance on the proper steps needed to mitigate hard spots will be described in detail, including critical defect sizes and requirements for ILI tool detection and sizing limits.

### Corrosion Control

Directionally, the presence of hydrogen will reduce the limits for local thin areas for the reasons discussed in Task 6.  While this is implied by the reduction in fracture strain, it will need to be explored in much greater detail, likely involving full-scale testing to verify if modifications to ILI programs for corrosion management will be required.  As current wall loss models do not use local strain concentration as a criterion for failure, it may be necessary to re-evaluate the ECA procedures to account for the effects of hydrogen.

### Dents and Gouges

Locations of high-strain accumulation, like dents and gouges, are likely to become more critical in hydrogen service for the same reasons as local corrosion features.  Dents and gouges, however, are generally more problematic due to work hardening.  As discussed previously, this will increase the hydrogen concentration in these regions, as well as the sensitivity to hydrogen embrittlement. Therefore, additional guidance on management programs for these types of damage is needed.  The final report will provide a detailed discussion of this issue, outline gaps, and provide recommendations for needed research.  Intermediate guidance will be provided based on the current state of knowledge.

# 5: Project Schedule

The GANTT chart for the project below was updated from the prior quarterly report.  The efforts are on schedule.

A similar failure pressure would exist for a shorter crack length, since with this long length the failure pressure has leveled off with crack length.  These lengths are within the range of hook cracks that have been found in service.

ASTM E1820 fracture toughness test standards has preferred C(T) specimen geometries that are W/B=2 and a/W=0.5; where W=width of the specimen, B=thickness, and a=crack length.